October 25, 2026

PETER’S OIL UPDATE:

- PETROLEUM DETERMINATION WAS PRE-REQUISITE.

- An EPA petroleum determination refers to the formal evaluation required by the U.S. Environmental Protection Agency (or a state/tribal agency) to decide whether a petroleum-contaminated property is eligible for U.S. EPA Brownfields grant funding for assessment or cleanup

  - Delayed due to jurisdictional issues between the EPA and DEC

- Jurisdiction for Petroleum determination resolved and belongs to EPA

  - EPA petroleum determination accepted and site is now eligible for EPA grant and begin Phase 1 assessment

- EPA PHASE 1

- What they cover: Funds can be used for site inventories, community outreach, reuse planning,

- Funding amounts:

  - Community-wide Assessment Grants: Up to $500,000 (performance period up to 4 years).

- Eligibility: Local governments, regional councils, tribal nations, states, and non-profits. [1, 2, 3]

- LCLGRPB:  Applies to US EPA Brownfields Grant Program on our behalf through Targeted Brownfields Assessments.

- An EPA contractor performs an ASTM-compliant Phase I ESA, Phase II sampling, and cleanup cost estimates at no direct cost to the community (valued roughly between $50,000 and $100,000).